SYNERGY NETWORK DAG Validator Cluster Integration PART 2: Implementation Roadmap & Security Enforcement ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Phases Covered:; Phase 0 through Phase 4 (Testnet-Beta scope). Security Baseline:; Synergy Security Spec v1.3 — Mandatory Compliance. Prerequisites:; All Part 1 checklists complete and signed off. Prepared:; April 2026. ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Part 2 of 3 — Requires Part 1 completion

# Table of Contents

Table of Contents	1

Eight-Phase Integration Roadmap	1

9.5 Post-Testnet-Beta Phases Overview	1

File Touchpoint Plan	1

10.1 Priority 1 Files — Gates First DAG Release	1

10.2 Priority 2 Files — Operability and Observability	1

10.3 Repository Workstream Map	1

DAG Configuration Reference	1

DAG RPC Extensions	1

DAG Security Enforcement Plan	1

13.1 DAG Threat Control Matrix	1

13.2 Non-Negotiable Security Controls Checklist	1

13.3 DAG Slashing Extensions Reference	1

Implementation Phase Checklists	1

14.1 Phase 0 Checklist — Foundation	1

14.2 Phase 1 Checklist — DAG Object Layer	1

14.3 Phase 2 Checklist — Availability Certification	1

14.4 Phase 3 Checklist — Block Integration	1

14.5 Phase 4 Checklist — Evidence & Slashing	1

SECTION 9

# Eight-Phase Integration Roadmap

The DAG integration is divided into eight phases, ordered by technical dependency. No phase may begin until the exit gates of the preceding phase are satisfied. Phase 0 through Phase 4 constitute the Testnet-Beta scope. Phase 5 through Phase 8 are post-Testnet-Beta features that begin only after adversarial simulation clearance.

|  | Gate-Enforced Progress Each phase has explicit exit gates. These are not suggestions — they are binary pass/fail checks. A phase is not 'done' until every exit gate is verified in writing by the designated owners. Implementation may begin on the next phase only after all current phase gates are signed off. |
| --- | --- |

| Phase | Name | Scope | Target Duration |
| --- | --- | --- | --- |
| Phase 0 | Foundation & Governance Freeze | Testnet-Beta | 2 weeks |
| Phase 1 | DAG Object Layer | Testnet-Beta | 3 weeks |
| Phase 2 | Availability Certification | Testnet-Beta | 3 weeks |
| Phase 3 | Block Integration & P2P Dissemination | Testnet-Beta | 4 weeks |
| Phase 4 | Evidence & Slashing | Testnet-Beta | 3 weeks |
| Phase 5 | Cross-Cluster Checkpointing | Post-Beta | TBD |
| Phase 6 | Bridge Integration | Post-Beta | TBD |
| Phase 7 | Adversarial Simulation | Post-Beta | TBD |
| Phase 8 | Archive/Audit & Execution DAG | Post-Beta | TBD |

Phase 0: Foundation & Governance Freeze Objective: Lock all architectural decisions, canonicalize parameters, resolve infrastructure gaps, and establish CI enforcement before any DAG code is written. TASKS - Approve and publish ADR-001 through ADR-006 in the project ADR registry - Update MAX_CLUSTER_SIZE to 7 in validator registry; confirm config default=7 and consensus fallback=7 - Document epoch duration decision in a network configuration ADR - Remove wall-clock timestamp from EntropyBeacon; implement deterministic block-hash entropy replacement - Implement [dag] configuration namespace in config/mod.rs with all parameters (see Section 11) - Verify and fix address encoding: all DAG ValidatorId paths must use Bech32m - Establish DAG feature flag (dag.enabled = false by default); all DAG code gated behind this flag - Set up DAG-specific CI pipeline: schema validation, ADR compliance checks, unit test requirements - Conduct threat model review session: security lead validates Section 7 alignment against v1.3 - Produce Phase 0 deliverables: ADR pack, config namespace, canonicalization report, CI rules EXIT GATES - All 6 ADRs approved and published — written sign-off from lead engineer and security lead - All three cluster size constants equal (7) — CI test asserts this - EntropyBeacon produces deterministic output from identical block-hash inputs — unit test passing - dag.enabled = false confirmed as default; a feature-flag test exists that validates DAG code is inactive when flag is off - Security lead has reviewed and signed off on v1.3 alignment matrix

Phase 1: DAG Object Layer Objective: Implement all six canonical DAG object types, wire schema, and storage layer. This is the foundation that all subsequent phases build on. TASKS - Implement DagBatch type with all 10 fields; include batch ingestion invariant checks (epoch, cluster, size, sig) - Implement DagVertex type with all 11 fields; include one-author-one-vertex-per-round enforcement - Implement AvailabilityReceipt type with all 7 fields; include blob fetch and commitment verification - Implement DagCertificate type with all 7 fields; include certificate formation logic (2f+1 threshold at n=7) - Implement OrderingCut type with all 8 fields; implement deterministic cut construction algorithm - Implement ClusterCheckpoint type with all 8 fields; include cluster-scoped verification - Register all 6 types in the canonical protocol type registry with schema version numbers - Implement DAG storage layer: epoch-indexed storage for vertices, receipts, certificates, and cuts - Implement cluster-membership validation for all DAG object validators - Write serialization/deserialization with round-trip tests for all 6 types - Write rejection tests: missing fields, wrong epoch, wrong cluster, signature failure, batch too large - Implement DagVertex equivocation detection: same author + same round = emit evidence - Implement DAG garbage collection: vertex_expiry_rounds enforcement (default: 4) - Add DAG batch builder: encrypts tx batches into DagBatch objects using ML-KEM-768 via Aegis EXIT GATES - All 6 DAG object types pass schema validation and round-trip serialization tests - DagCertificate formation correctly enforces 2f+1 threshold at n=7 (threshold=5) - Equivocation detection triggers correctly on same-author same-round duplicate vertex - Batch builder produces ML-KEM-768 encrypted DagBatch — no plaintext path exists - Blob commitment verification correctly rejects mismatched blobs - Storage layer correctly segregates by epoch; old epoch data prunable

Phase 2: Availability Certification Objective: Implement the availability receipt gossip loop, certificate formation, and availability-before-ordering enforcement. TASKS - Implement availability receipt issuance: validator fetches blob, verifies commitment, signs AvailabilityReceipt - Implement receipt gossip: signed receipts are gossiped to vertex author and cluster members - Implement receipt aggregation at vertex author: collect receipts until 2f+1 distinct validator receipts received - Implement DagCertificate formation from aggregated receipts (Phase 1 type; Phase 2 wire logic) - Implement certificate gossip: formed certificate gossiped to all cluster members - Implement certified-frontier tracking in DAG manager: maintain set of certified vertices per round - Implement availability certification timeout: batches without 2f+1 receipts within timeout return to mempool - Implement data withholding detection: track validators that consistently fail to issue receipts - Add availability gate in proposer: OrderingCut selection must verify DagCertificate for each included vertex - Test: adversarial scenario where one validator withholds blobs — remaining 5 (2f+1 at n=7) certify correctly - Test: insufficient receipts (4/5 = below threshold) — certificate formation fails, vertex ineligible for ordering - Test: receipt with incorrect blob hash — receipt rejected; validator flagged - Implement blob persistence: certified batch blobs retained in hot storage for gc_finality_depth rounds EXIT GATES - Availability certification loop produces DagCertificate within expected latency under normal conditions - Batch withholding scenario: 1 of 7 validators withholds blob; remaining 5 certify correctly; certificate formed - Below-threshold scenario: 4 receipts received — certificate not formed; vertex excluded from OrderingCut - Proposer availability gate: attempting to include uncertified vertex in OrderingCut returns explicit error - Timeout-to-mempool: batch stuck without certification for > timeout_ms returns to flat mempool

Phase 3: Block Integration & P2P Dissemination Objective: Wire the DAG into the block proposer and P2P networking layer. Add DAG roots to block headers. Implement cluster-scoped gossip. TASKS - Add DAG message types to messages.rs: DagBatchMsg, DagVertexMsg, AvailabilityReceiptMsg, DagCertificateMsg, OrderingCutMsg, ClusterCheckpointMsg - Add capability flags to P2P peer capabilities: [dag-cert-v1, dag-archive-v1] - Implement cluster-scoped gossip filter: reject DAG messages from nodes not in cluster membership - Implement DAG-aware rate limiting per peer: max_vertices_per_round_per_validator=1 enforced at P2P layer - Implement vertex propagation: author gossips DagVertex to all cluster members after blob is ready - Implement missing-parent fetch: if a received vertex references an unknown parent, request the parent - Implement block proposer DAG integration in consensus_algorithm.rs: - Add DAG manager initialization and cluster membership sync - Add certified-frontier selection (deterministic from certified DAG state) - Add OrderingCut construction (cut_rule_id committed, pure function of certified frontier) - Add DAG roots in block header: ordering_cut_root, certificate_root - Modify block.rs: add ordering_cut_root and availability_commitment fields to block header - Add validator verification: validators verify block header DAG roots against their local certified frontier - Implement DAG diagnostics RPC endpoints (8 of 10 — see Section 12): synergy_getDagStatus, synergy_getClusterDagHead, synergy_getDagVertex, synergy_getDagCertificate, synergy_getDagConflicts, synergy_getClusterDagHealth, synergy_getOrderingCut, synergy_getDagRetentionStatus - Add DAG-specific logging: per-vertex availability status, certificate formation events, ordering cut events EXIT GATES - DAG messages gossip correctly within cluster; cross-cluster DAG messages rejected at P2P filter - Block proposer produces blocks with valid ordering_cut_root and certificate_root in header - Validators verify block header DAG roots and reject blocks with invalid roots - All 8 Phase 3 DAG RPC methods return correct data and handle error cases - Rate limiting: second vertex from same author in same round rejected at P2P layer - Missing-parent fetch works: validator receiving vertex with unknown parent requests and retrieves parent - QC voting continues on full block (including DAG roots) — dual_quorum.rs not modified

Phase 4: Evidence Collection & DAG Slashing Objective: Implement DAG-native evidence types, slashing hooks, and cartel detection signals. Close the accountability loop for DAG misbehavior. TASKS - Implement dag_equivocation_same_round evidence type: same author, same round, two different vertex_ids - Implement dag_certificate_fraud evidence type: forged availability proof (commitment mismatch) - Implement dag_data_withholding evidence type: validator consistently fails to issue receipts over N rounds - Implement dag_censorship_pattern evidence type: systematic omission of certified vertices from cuts - Implement dag_replay_or_stale_spam evidence type: stale sequence_number or wrong epoch_id - Wire evidence types to slashing subsystem: DAG infractions become slashable events - Implement DAG evidence collection in cartel_detection.rs: track suspicious parent concentration - Implement DAG-specific cartel signal: validator consistently references only own-cluster-mate parents (diversity check failure) - Add synergy_getDagEvidence and synergy_getValidatorDagActivity RPC endpoints (completing 10 of 10) - Implement evidence export to Control Panel (Jarvis): DAG evidence bundles available via API - Test: equivocation scenario — validator broadcasts two vertices for same round; evidence auto-detected and submitted - Test: data withholding over 3 rounds — dag_data_withholding evidence fires after threshold - Test: slashing hook is called on DAG evidence submission — validator stake reduction triggered - Conduct internal adversarial simulation session: attempt all 5 DAG slashing scenarios against running Testnet-Beta EXIT GATES - All 5 DAG evidence types detected automatically during adversarial simulation session - Slashing hooks fire correctly for each evidence type — validator stake reduction confirmed in state - All 10 DAG RPC methods implemented and returning correct data - Control Panel (Jarvis) receives DAG evidence bundles via API - Cartel detection: anomalous parent concentration detected within 2 rounds of attack start - Phase 4 adversarial simulation report produced and signed off by security lead

PHASES 5-8: POST-TESTNET-BETA FEATURES

## 9.5 Post-Testnet-Beta Phases Overview

Phases 5 through 8 begin only after the Testnet-Beta DAG (Phases 0-4) has been validated, adversarially simulated, and operationally stable for a defined period. These phases are described here for planning purposes but are not in scope for Part 2's implementation checklists.

| Phase | Name | Scope Summary |
| --- | --- | --- |
| Phase 5 | Cross-Cluster Checkpointing | Implement ClusterCheckpoint production at epoch boundaries; cross-cluster checkpoint verification; bridge relay checkpoint consumption; epoch-boundary DAG archive |
| Phase 6 | Bridge Integration | Wire ClusterCheckpoints to SXCP bridge relay validators; implement bridge relay DAG checkpoint verification; inter-cluster finality proof construction |
| Phase 7 | Adversarial Simulation (Full) | Full external adversarial simulation; third-party security audit of complete DAG stack; red-team exercise covering all 10 threats in the threat matrix; final sign-off before mainnet consideration |
| Phase 8 | Archive/Audit & Execution DAG | Full-history archive node DAG reconstruction; audit node access policies; deterministic execution-DAG stage design and ADR; parallel execution in SynQ VM (separate spec required) |

SECTION 10

# File Touchpoint Plan

The following file touchpoint plan identifies every source file that must be created or modified to implement the DAG sublayer. Files are classified as Priority 1 (required for the first DAG release — Phases 0-4) or Priority 2 (required for operability and observability). No file in Priority 1 may be skipped.

## 10.1 Priority 1 Files — Gates First DAG Release

| File | Action | Phase | Change Description |
| --- | --- | --- | --- |
| src/consensus/consensus_algorithm.rs | ADD | Phase 3 | DAG manager initialization; certified-frontier selection; OrderingCut construction; DAG manager cluster membership sync; proposer integration |
| src/block.rs | MODIFY | Phase 3 | Add ordering_cut_root field to block header; add availability_commitment field; add DAG root verification in block validation |
| src/p2p/messages.rs | ADD | Phase 3 | Add all 6 DAG wire message types: DagBatchMsg, DagVertexMsg, AvailabilityReceiptMsg, DagCertificateMsg, OrderingCutMsg, ClusterCheckpointMsg; add capability flag declarations |
| src/p2p/networking.rs | MODIFY | Phase 3 | Implement cluster-scoped gossip filter; DAG rate limiting per peer; missing-parent fetch protocol; DAG-specific peer scoring |
| src/sync/*.rs | ADD/MODIFY | Phase 3 | Add DAG artifact sync alongside existing linear chain sync; archive/audit node DAG reconstruction protocol |
| src/validator.rs | MODIFY | Phase 0 | Canonicalize MAX_CLUSTER_SIZE to 7; add DAG vertex production rights enforcement (cluster membership gate); add slashing hook API for DAG evidence |
| src/config/mod.rs | ADD | Phase 0 | Full [dag] configuration namespace with all parameters (see Section 11); feature flag dag.enabled; all parameters with documented defaults and valid ranges |
| src/dag/types.rs | CREATE | Phase 1 | All 6 canonical DAG object type definitions; schema versioning; serialization/deserialization; validation logic |
| src/dag/storage.rs | CREATE | Phase 1 | Epoch-indexed DAG storage; vertex/receipt/certificate/cut stores; GC by finality depth; hot vs. archive tier interface |
| src/dag/batch_builder.rs | CREATE | Phase 1 | DagBatch construction from mempool transactions; ML-KEM-768 encryption via Aegis; blob storage and commitment generation |
| src/dag/availability.rs | CREATE | Phase 2 | AvailabilityReceipt issuance; blob fetch and commitment verification; receipt aggregation; certificate formation; certified-frontier tracking; timeout-to-mempool |
| src/dag/cut_builder.rs | CREATE | Phase 3 | Deterministic OrderingCut construction; certified frontier selection; topological sort; anchor selection algorithm; cut_rule_id commitment |
| src/dag/evidence.rs | CREATE | Phase 4 | All 5 DAG evidence types; equivocation detection; evidence formatting; slashing subsystem integration; evidence export API |
| src/consensus/entropy.rs | MODIFY | Phase 0 | Remove wall-clock timestamp input; implement deterministic block-hash entropy; unit test for determinism |

## 10.2 Priority 2 Files — Operability and Observability

| File | Action | Phase | Change Description |
| --- | --- | --- | --- |
| src/rpc/rpc_server.rs | ADD | Phase 3-4 | 10 DAG RPC methods (see Section 12); DAG diagnostics; evidence export endpoints |
| src/consensus/cartel_detection.rs | MODIFY | Phase 4 | DAG-native cartel detection signals; parent concentration monitoring; evidence submission integration |
| src/role_profiles.rs | MODIFY | Phase 3 | DA, archive, and audit role DAG access policies; archive role gets cross-epoch DAG data access; audit role gets evidence export access |
| src/dag/checkpoint.rs | CREATE | Phase 5 | ClusterCheckpoint production at epoch boundaries; checkpoint signature aggregation; cross-cluster checkpoint verification |
| src/dag/gc.rs | CREATE | Phase 3 | DAG garbage collection daemon; retention policy enforcement; hot-to-archive tier migration; audit retention tracking |

## 10.3 Repository Workstream Map

Based on the Synergy codebase structure, the following repository workstreams are identified for DAG integration. Each workstream has a designated owning team.

| Repository | DAG Work Scope | Owner |
| --- | --- | --- |
| synergy-node (consensus repo) | Primary DAG implementation: all src/dag/*, src/consensus/ modifications, src/block.rs, src/p2p/ modifications, src/validator.rs, src/config/ | Protocol Engineering |
| testnet-beta | Environment overlays, topology config, feature flags, bridge assignments, DAG-specific canary rollout scripts, attack simulation scripts, metrics dashboards | DevOps / Validator Operations |
| synergy-node-control-panel (Jarvis) | DAG role profile configuration UI, DAG health dashboards, quarantine workflow for DAG integrity failures, evidence export UI, parameter validation UI | Control Panel Engineering |
| Likely missing consensus/client repo | If a separate consensus client repo exists: DagVertex/DagCertificate object wiring, batch builder, availability receipts, proposer integration, validator verification, storage interface, slashing hooks, DAG RPCs | To Be Confirmed |

SECTION 11

# DAG Configuration Reference

The [dag] configuration namespace must be added to config/mod.rs. All parameters listed below are mandatory — they must all be present in the configuration schema, even if set to defaults. Operators must not be able to start a DAG-enabled node without these parameters being explicitly set.

[dag]

# Master switch — default off; must be explicitly enabled

enabled = false

# Operating mode — certified_mempool is the only supported mode in Phase 1-4

mode = "certified_mempool"

# Scope enforcement — must be true; cross-cluster raw vertex gossip forbidden

cluster_scope_only = true

# Encryption enforcement — must be true; plaintext DAG vertices forbidden

require_encrypted_batches = true

# BFT threshold — must be '2f_plus_1'; other values forbidden without ADR

availability_threshold = "2f_plus_1"

# Safety invariant — must be false; uncertified ordering forbidden

allow_uncertified_ordering = false

# One-author-one-vertex-per-round enforcement

max_vertices_per_round_per_validator = 1

# Minimum distinct author parents in DagVertex

min_parent_diversity = 3

# Rounds after which a vertex expires and becomes ineligible for certification

vertex_expiry_rounds = 4

# Maximum batch size in bytes

batch_max_bytes = 262144 # 256 KiB

# Maximum batch age before returning to mempool

batch_max_age_ms = 1500

# Maximum vertices in the certified frontier at any time

max_frontier_vertices = 1024

# Rounds of certified DAG history to keep in hot storage

gc_finality_depth = 256

# Enable DAG evidence collection and emission

emit_dag_evidence = true

# Quarantine misbehaving peer on graph integrity failure

quarantine_on_integrity_failure = true

# P2P capability advertisements

advertise_capabilities = ["dag-cert-v1"] # Add "dag-archive-v1" for archive nodes

|  | Immutable Parameters The following parameters must NEVER be changed via configuration without a governance-approved ADR: cluster_scope_only (must be true), require_encrypted_batches (must be true), allow_uncertified_ordering (must be false), availability_threshold (must be '2f_plus_1'), max_vertices_per_round_per_validator (must be 1). These are security invariants, not performance tuning knobs. |
| --- | --- |

SECTION 12

# DAG RPC Extensions

Ten new RPC methods must be added to the Synergy RPC server to provide DAG observability. These methods are essential for operators, auditors, and the Control Panel (Jarvis) to monitor DAG health, diagnose issues, and export evidence. All methods must clearly distinguish DAG availability status from QC finality status — operators must never conflate the two.

| Method | Phase | Description |
| --- | --- | --- |
| synergy_getDagStatus | Phase 3 | Global DAG subsystem status: enabled/disabled, mode, current round, certified frontier size, last cut round. Returns error if DAG is not enabled. |
| synergy_getClusterDagHead | Phase 3 | Current cluster DAG head: highest certified round, DAG watermark, number of certified vertices at frontier, cluster_id, epoch_id. |
| synergy_getDagVertex | Phase 3 | Fetch DAG vertex metadata by vertex_id: all DagVertex fields, certification status, parent vertex IDs, batch_id reference. Does NOT return blob data. |
| synergy_getDagCertificate | Phase 3 | Fetch DagCertificate by cert_id or vertex_id: signer bitmap, threshold_rule, receipt count, formation timestamp. |
| synergy_getDagConflicts | Phase 4 | List detected equivocations: same-author same-round conflict pairs, detection timestamp, evidence submission status. |
| synergy_getClusterDagHealth | Phase 3 | Cluster DAG health metrics: per-validator availability participation rate, certificate formation rate, late/missing vertex rate, frontier diversity score. |
| synergy_getOrderingCut | Phase 3 | Ordering cut details for a finalized block: cut_id, anchor vertex, included vertex count, cut_rule_id, ordered_tx_root. Links cut to QC-finalized block. |
| synergy_getDagEvidence | Phase 4 | List DAG evidence bundles: evidence type, offending validator, round, evidence hash, slashing submission status. |
| synergy_getDagRetentionStatus | Phase 3 | DAG retention policy status: hot storage rounds, archive storage epochs, GC last run, next scheduled pruning. |
| synergy_getValidatorDagActivity | Phase 4 | Per-validator DAG contribution metrics: vertex production rate, receipt issuance rate, certificate participation, evidence events. Requires audit role or local node. |

|  | Finality Disambiguation Requirement Every DAG RPC method that returns status information MUST include a is_qc_finalized boolean field in its response. DAG availability status (vertex certified) is NOT settlement — only QC finalization is. Any RPC response that could be misread as 'this transaction is settled' must include an explicit finality_status field with value 'dag_certified' or 'qc_finalized'. |
| --- | --- |

SECTION 13

# DAG Security Enforcement Plan

The following threat matrix defines the ten primary threats to the Synergy DAG sublayer, the controls that prevent each threat, and the slashing mechanism that holds attackers accountable. This matrix is the operational complement to Section 7 (Security Spec v1.3 Alignment). Every threat in this matrix must be covered by at least one adversarial test in Phase 4.

## 13.1 DAG Threat Control Matrix

| Threat | Control | Slashing Hook | Severity |
| --- | --- | --- | --- |
| Spam / Replay / Stale Vertices | Per-peer rate budget (max 1 vertex/round/validator); sequence_number monotonicity enforcement; epoch_id validation; vertex_expiry_rounds (4) enforcement; cluster-membership gate at P2P ingress | dag_replay_or_stale_spam | HIGH |
| Data Withholding / Fake Availability | AvailabilityReceipt requires actual blob fetch + Blake3 commitment verification; receipt cryptographically bound to blob content; 2f+1 threshold guarantees at least one honest witness; blob unavailability tracked per validator | dag_data_withholding (after N rounds) | CRITICAL |
| Equivocation (Same Author Same Round) | One-author-one-vertex-per-round enforcement; second vertex from same author/round auto-triggers equivocation evidence; peer quarantined immediately on detection | dag_equivocation_same_round (immediate) | CRITICAL |
| Hidden Sub-DAG / Private Frontier | Frontier monitoring: checkpoint visible progress requirement; any validator with unexplained frontier gaps flagged; ClusterCheckpoint requires 2f+1 aggregate signatures (no single-validator private progress) | dag_censorship_pattern | HIGH |
| Censorship / Parent Omission | Minimum parent diversity (min_parent_diversity=3); audit log of omitted certified vertices; suspicious parent concentration detection in cartel_detection.rs; evidence submitted if pattern persists > N rounds | dag_censorship_pattern | HIGH |
| MEV Leakage via Pre-Ordering Visibility | DagBatch mandatory encryption (ML-KEM-768); decryption keys released only after QC finalization; plaintext never in DAG vertex or gossip messages; tx_count exposed but not tx content | N/A (architectural — no slashing hook needed) | CRITICAL |
| Cluster Collusion / Score Gaming | DAG-native evidence for cartel coordination; reworked cartel threshold detection in cartel_detection.rs; DAG evidence submitted to slashing subsystem; Synergy Score penalty for DAG infractions | dag_censorship_pattern + existing PoSy cartel hooks | HIGH |
| Partition / Eclipse / Bridge Loss | Peer diversity requirements; bridge relay redundancy; safety-over-liveness preference (halt rather than fork on partition); DAG falls back to flat-mempool mode on cluster partition | N/A (operational — monitoring and alerting) | HIGH |
| Finality Confusion in UX / RPC | is_qc_finalized field mandatory in all DAG RPC responses; Control Panel (Jarvis) displays DAG status and QC finality as distinct indicators; operator documentation explicitly distinguishes the two | N/A (UX/documentation control) | MEDIUM |
| State / History Blow-Up | Bounded hot storage (gc_finality_depth=256 rounds); full history only on archive/audit/DA role nodes; epoch-boundary hard graph reset; ClusterCheckpoint as archival anchor; retention_commitment in checkpoint | N/A (operational — GC daemon enforces) | MEDIUM |

## 13.2 Non-Negotiable Security Controls Checklist

Each of the following controls must be implemented and verified before the Phase 3 exit gate is passed. These are pull-request review criteria — any PR that weakens any of these controls must be rejected.

- No uncertified ordering: OrderingCut selection gate in proposer rejects uncertified vertices; unit test verifies

- No skipped authentication: all DAG message types require valid ML-DSA-65 signature; no skip path exists in code

- No new public ports: DAG gossip uses existing authenticated P2P port; networking audit confirms no new ports opened

- No weakened QC verification: dual_quorum.rs diff shows zero modifications to QC path; reviewer confirms

- No optimistic continuation after integrity failure: integrity failure triggers immediate quarantine of offending peer; test verifies

- No operator finality ambiguity: all 10 DAG RPC methods include is_qc_finalized field; QA review confirms

- No raw vertex cross-cluster gossip: cross-cluster DAG P2P filter test confirms only ClusterCheckpoints cross boundaries

- No plaintext in DAG: static analysis rule in CI scans for direct plaintext transaction bytes in DagVertex; test confirms

## 13.3 DAG Slashing Extensions Reference

The following five slashing types extend Synergy's existing slashing subsystem for DAG-specific infractions. Each type requires: a formally defined evidence bundle format, a submission API in the slashing subsystem, a Synergy Score penalty magnitude, and a cooldown period before repeated submissions from the same submitter.

| Evidence Type | Trigger Condition | Evidence Bundle Contents | Penalty Tier | Phase |
| --- | --- | --- | --- | --- |
| dag_equivocation_same_round | Same author, same epoch, same round, two different vertex_ids | Vertex A, Vertex B, signatures of both | Immediate; severe — highest penalty tier | Phase 4 |
| dag_certificate_fraud | Forged availability proof: receipt's availability_proof does not match actual blob hash | Receipt, blob ref, computed hash vs. claimed hash | High penalty; requires third-party receipt to confirm fraud | Phase 4 |
| dag_data_withholding | Validator consistently fails to issue AvailabilityReceipts for N consecutive rounds while cluster members can fetch blobs | N rounds of observed non-participation with proof-of-availability from other members | Medium penalty; escalates with repeated violations | Phase 4 |
| dag_censorship_pattern | Systematic omission of certified vertices from ordering cuts across M consecutive rounds | M cut snapshots showing certified vertex omission; certified frontier evidence | High penalty; requires M > threshold rounds to fire | Phase 4 |
| dag_replay_or_stale_spam | Vertex with stale epoch_id or backward sequence_number injected into DAG gossip | Offending vertex, local epoch_id and sequence state | Low penalty (spam suppression tier); rate-limited submission | Phase 4 |

SECTION 14

# Implementation Phase Checklists

Each phase checklist below must be completed in full before the phase exit gate is passed. These checklists are cumulative — items from prior phases must remain passing as later phases are implemented.

## 14.1 Phase 0 Checklist — Foundation

- ADR-001 written, reviewed, and published

- ADR-002 written, reviewed, and published

- ADR-003 written, reviewed, and published

- ADR-004 written, reviewed, and published

- ADR-005 written, reviewed, and published

- ADR-006 written, reviewed, and published

- Lead protocol engineer sign-off on all 6 ADRs: dated, named

- Security lead sign-off on all 6 ADRs: dated, named

- MAX_CLUSTER_SIZE in validator.rs updated to 7

- config/mod.rs cluster size default updated to 7

- consensus_algorithm.rs cluster fallback updated to 7

- CI test: asserts all three cluster size values equal 7

- Epoch duration: decision documented in network ADR, signed off

- EntropyBeacon: wall-clock input removed

- EntropyBeacon: block-hash replacement implemented

- EntropyBeacon: determinism unit test passing

- [dag] namespace added to config/mod.rs with all 18 parameters

- All [dag] parameters have documented valid ranges and defaults

- dag.enabled defaults to false

- Feature flag test: DAG code inactive when dag.enabled = false

- Address encoding: Bech32m audit of all DAG-related code paths complete

- Security spec v1.3 alignment matrix complete — security lead signed off

- CI pipeline established: schema validation, ADR compliance, unit test gates

## 14.2 Phase 1 Checklist — DAG Object Layer

- src/dag/types.rs created with all 6 canonical object types

- DagBatch: all 10 fields implemented; batch ingestion invariants enforced

- DagVertex: all 11 fields implemented; one-author-one-round enforcement

- AvailabilityReceipt: all 7 fields implemented; commitment verification

- DagCertificate: all 7 fields implemented; 2f+1 formation at n=7

- OrderingCut: all 8 fields implemented; deterministic cut construction

- ClusterCheckpoint: all 8 fields implemented; cluster verification

- Schema version registry: all 6 types registered with version numbers

- Round-trip serialization tests: all 6 types passing

- Rejection tests: missing fields, wrong epoch, wrong cluster, bad sig

- DagBatch rejection: batches > 262,144 bytes rejected

- DagVertex equivocation detection: auto-triggers on same author/round

- Garbage collection: vertex_expiry_rounds = 4 enforced

- DAG storage layer (src/dag/storage.rs): epoch-indexed, prunable

- Batch builder (src/dag/batch_builder.rs): ML-KEM-768 encryption via Aegis

- Batch builder: no plaintext transaction bytes in DagVertex — CI static analysis confirms

## 14.3 Phase 2 Checklist — Availability Certification

- AvailabilityReceipt issuance: blob fetch + commitment verification complete

- Receipt gossip implemented and tested within cluster

- Receipt aggregation: DagCertificate formed on receiving 5 distinct receipts (n=7, threshold=5)

- Certified-frontier tracking: DAG manager maintains certified vertex set

- Certification timeout: uncertified batch returns to flat mempool after timeout_ms

- Data withholding detection: validators that fail to issue receipts tracked per round

- Availability gate in proposer: uncertified vertex in OrderingCut returns explicit error

- Adversarial test: 1 of 7 validators withholds blob; 5 remaining certify; certificate formed

- Adversarial test: 4 receipts received (below threshold=5); certificate not formed

- Adversarial test: receipt with wrong blob hash rejected

- src/dag/availability.rs fully implemented and code-reviewed

- Blob persistence: certified blobs retained in hot storage for gc_finality_depth=256 rounds

## 14.4 Phase 3 Checklist — Block Integration

- All 6 DAG wire message types added to src/p2p/messages.rs

- Capability flag declarations added to P2P peer capabilities

- Cluster-scoped gossip filter implemented: out-of-cluster DAG messages rejected

- Per-peer rate limit: max 1 vertex per round per validator enforced at P2P

- Vertex propagation implemented: author gossips to all cluster members

- Missing-parent fetch protocol implemented and tested

- DAG manager integrated in consensus_algorithm.rs

- Certified-frontier selection: deterministic, pure function of certified state

- OrderingCut construction: cut_rule_id committed; no local randomness

- Block header modified: ordering_cut_root and availability_commitment fields added

- Validator block verification: validates DAG roots in block header

- QC voting: dual_quorum.rs unchanged; votes on full block including DAG roots

- All 8 Phase 3 RPC methods implemented and returning correct data

- Cross-cluster filter test: only ClusterCheckpoints pass cluster boundary

- DAG logging: vertex, certificate, and cut events logged with structured fields

- src/dag/cut_builder.rs implemented and code-reviewed

## 14.5 Phase 4 Checklist — Evidence & Slashing

- All 5 DAG evidence types implemented in src/dag/evidence.rs

- Equivocation evidence: auto-detected; peer quarantined immediately

- Certificate fraud evidence: committed to slashing subsystem

- Data withholding evidence: fires after N consecutive rounds of non-participation

- Censorship pattern evidence: fires after M consecutive rounds of certified vertex omission

- Replay/stale spam evidence: rate-limited submission to slashing

- All 5 evidence types wired to slashing subsystem; stake reduction confirmed in state

- Cartel detection (cartel_detection.rs) extended with DAG-native signals

- synergy_getDagEvidence RPC method implemented

- synergy_getValidatorDagActivity RPC method implemented

- All 10 DAG RPC methods implemented — complete set confirmed

- Control Panel (Jarvis) DAG evidence bundle API tested

- Internal adversarial simulation: all 5 DAG slashing scenarios triggered and resolved

- Adversarial simulation report produced and signed off by security lead

- Phase 4 code review: security lead reviewed all evidence.rs code

|  | Testnet-Beta DAG Release Gate All four phase checklists (Phase 0-4) in Section 14 must be 100% complete, with code-reviewed implementations and signed-off adversarial simulation, before the DAG sublayer is activated on Testnet-Beta (dag.enabled = true). This gate is enforced by the security lead. There are no exceptions. |
| --- | --- |

SYNERGY NETWORK DAG Validator Cluster Integration Part 2 of 3 — Implementation Roadmap & Security Enforcement Continue with Part 3: Deployment, Operations & Deliverables