# Synergy dApp Connection — Missing Features Checklist

As of 2026-04-20 on Testnet-Beta (chain ID 338639). Cross-referenced against:

- synergy-testnet-beta/src/rpc/rpc_server.rs (107 synergy_* methods)

- synergy-testnet-beta/config/{node_config.toml, operational-manifest.json}

- wallet-app/{apps/extension, packages/wallet-core, packages/pqc-aegis}

- synergy-address-engine/src/{address.rs, types.rs}

- genesis-contracts/genesis/*.sol + Foundry out/*.json ABIs

- explorer-app/backend/src/index.ts

- RPC Spec Part 1, RPC Spec Part 2, Security Spec v1.3, docs/api-reference.md

Priority labels:

- P0 — hard blocker; no dApp can connect safely until this exists.

- P1 — required before public mainnet or production dApp integrations.

- P2 — quality-of-life / ecosystem polish (SDK niceties, docs, tooling).

## 1. Node RPC surface (synergy-testnet-beta/src/rpc/rpc_server.rs)

### 1.1 Spec-mandated methods that do not exist in code

| Method | Priority | Spec source | Why it's needed |
| --- | --- | --- | --- |
| synergy_simulateTransaction | P0 | RPC Part 1 §"Simulation"; Security v1.3 "Simulate-then-submit" | Wallets must dry-run tx to show effects before signing. Recipient-tamper detection, approval scope preview, and gas/fee estimates all depend on it. |
| synergy_subscribe / synergy_unsubscribe | P0 | RPC Part 2 §"Subscriptions" | WS port 5660 is advertised but has no handler. dApps cannot stream new blocks, logs, or pending txs. |
| synergy_resolveSynID | P0 | RPC Part 1 §"Identity"; Identity.sol | dApps and wallets must resolve bare-name → address without hand-rolling an synergy_call into Identity.sol . |
| synergy_reverseResolveSynID | P1 | RPC Part 1 §"Identity" | Lookup address → name for display. |
| synergy_revokeAllApprovals | P0 | Security v1.3 §"Approval hygiene" | Scoped-approval model is useless without a one-call revoke. |
| synergy_getApprovals | P0 | Security v1.3 §"Approval hygiene" | Wallet UX must list outstanding approvals per address/contract. |
| synergy_getAddressBook | P1 | RPC Part 1 §"Account services" | Shared, signed address-book entries per account. |
| synergy_getTransactionsByAddress | P1 | RPC Part 1 §"Block/State" | Pagination index for activity views. Explorer has this via Postgres but node lacks an RPC fallback. |
| synergy_newFilter / synergy_getFilterChanges / synergy_uninstallFilter | P1 | RPC Part 1 §"Logs/Filters" | Poll-based log filters; paired with WS subs. |
| synergy_getAccountAuthNonce | P0 | RPC Part 1 §"Authorization envelope" | Wallets need the server-side auth nonce for envelope replay protection. |
| synergy_getAuthorizationHistory | P1 | RPC Part 1 §"Account services" | Per-account signed-authorization audit trail. |
| synergy_getTransactionTraceHints | P1 | RPC Part 2 §"Tracing" | Human-readable decoded effects for wallet previews. |
| AIVM method family ( aivm_* , ~13 methods) | P1 | RPC Part 2 §"AIVM" | Stubbed/commented out at rpc_server.rs:942-1119 . Required before any AIVM-gated dApp. |
| Operator methods ( synergy_mine , synergy_setAccountBalance , synergy_resetChainHead ) | P2 (dev-only) | RPC Part 2 §"Operator" | Needed for local dev faucets, forking, and integration tests. Must be gated behind the Operator exposure profile. |

### 1.2 Spec-mandated methods that exist but deviate from spec

| Method | Priority | Problem | Fix |
| --- | --- | --- | --- |
| synergy_sendTransaction | P0 | Accepts a legacy {sender, receiver, amount, gas_price, gas_limit, data, signature, signature_algorithm, nonce} shape. Spec envelope is {from, to, value, data, gasLimit, maxFee, nonce, chainId, signature, signatureAlgorithm} . Field names must be aligned before any SDK can interop. | Rename fields in request DTO; keep old shape behind a legacy=true flag for 1 release cycle. |
| synergy_call | P1 | No stateOverride param; no blockTag other than "latest" . | Add stateOverride and blockTag ∈ {"latest","pending","earliest", <u64>, <hash>} . |
| synergy_estimateGas | P1 | Returns a flat u64 . Spec returns {gas, safeFee, maxFee, warnings[]} . | Change return shape. |
| synergy_getLogs | P1 | No fromBlock / toBlock / address / topics[] filter. Returns whole-block logs only. | Implement full filter object. |
| synergy_gasPrice / synergy_maxFeePerGas / synergy_maxPriorityFeePerGas | P1 | Return constants; no dynamic fee oracle. | Wire to a real fee model reading the last N blocks. |
| synergy_getChainId | P0 | Returns decimal 338639 . Spec and every JSON-RPC client expects hex "0x52b0f" . | Return hex string. |
| synergy_getFeeHistory | P1 | Returns placeholder values. | Aggregate from block history. |

### 1.3 Transport gaps

| Gap | Priority | Detail | Fix |
| --- | --- | --- | --- |
| WebSocket server not live on port 5660 | P0 | Config lists it; no listener bound. | Implement WS transport that shares the same handler dispatcher as HTTP and wires synergy_subscribe . |
| No CORS policy documented or enforced | P0 | Browser dApps will be blocked by default. | Add explicit Access-Control-Allow-Origin config key (allow-list per env), preflight handling. |
| No Content-Type: application/json validation | P1 | Silent accept of bad bodies. | Reject non-JSON bodies with -32700 Parse error . |
| Per-method rate limits / Exposure Profile gating | P0 | Security v1.3 defines 5 profiles (Public read, Authenticated client, Authority plane, Operator, WebSocket sub). Code treats all methods as unauthenticated. | Tag each handler with profile enum; reject if request's auth tier < required. |
| JSON-RPC batch support | P1 | Code handles only single-object requests. | Accept arrays per JSON-RPC 2.0. |
| Request ID echo | verify | Must echo id exactly (including null and string forms). | Audit all response paths. |

### 1.4 Response/error code compliance

| Area | Priority | Detail |
| --- | --- | --- |
| JSON-RPC error codes | P0 | Spec requires -32000..-32099 range with canonical Synergy subcodes ( RECIPIENT_TAMPERED=-32010 , INSUFFICIENT_FUNDS=-32011 , SCORE_TOO_LOW=-32012 , AUTHORIZATION_EXPIRED=-32013 , etc.). Today returns ad-hoc strings. |
| data field on errors | P0 | Must carry structured hints {diff, expected, actual, docs} . Today returns free-text only. |
| Deterministic field ordering for signed responses | P1 | For responses the wallet may sign/show, field order must be canonical. |

## 2. Wallet extension (wallet-app/apps/extension + packages/wallet-core)

### 2.1 Hard blockers

| Item | Priority | Detail |
| --- | --- | --- |
| window.synergy provider injection | P0 | apps/extension/src/main.jsx has only main.jsx + extension.css . No contentScript.js , no background.js , no inpage.js , no provider shim. A dApp in a tab cannot detect or request accounts today. |
| EIP-6963 eip6963:announceProvider event | P0 | Modern dApp frontends (wagmi, RainbowKit, Web3Modal) discover wallets via EIP-6963. Need {info: {uuid, name, icon, rdns: "network.synergy.wallet"}, provider} . |
| Provider JSON-RPC method handlers in the extension | P0 | Need synergy_requestAccounts , synergy_accounts , synergy_chainId , synergy_signTransaction , synergy_sendTransaction , wallet_switchNetwork , wallet_addNetwork , wallet_watchAsset . |
| Transaction simulate-then-sign preview | P0 | Security v1.3 mandates that every user-confirming screen shows decoded effects from synergy_simulateTransaction . No such screen exists. |
| Recipient tamper detection | P0 | Security v1.3 §"RECIPIENT_TAMPERED": wallet re-computes the canonical to from user-intent (Address Book / SynID resolve / pasted literal) and compares to the final envelope before signing. Not implemented. |
| Scoped approvals storage + UI | P0 | A dApp asking for "approve once for 30 days up to N SNRG on contract X, function selector Y" has nowhere to be recorded, scoped, or revoked. |
| Type-0x04 / EIP-7702-style delegations blocking | P0 | Must reject any tx whose envelope carries a delegation object. No check exists. |
| Origin allow-list + deny-list per account | P1 | Per-origin permission store; default deny. |
| Chain ID confirmation step on connect | P1 | Wallet must require explicit user confirm when a dApp requests 338639 for the first time. |

### 2.2 Signing/envelope

| Item | Priority | Detail |
| --- | --- | --- |
| Envelope field-name parity with spec | P0 | wallet-core/src/crypto/envelope.js canonicalises a transaction object for signing, but the wallet must produce exactly the field set the node expects (§1.2 above). Align after the node rename. |
| FN-DSA / ML-DSA algo tag in envelope | P0 | signatureAlgorithm string must match one of `ML-DSA-44 |
| Deterministic canonicalisation of signable bytes | P0 | Current _stableStringify sorts keys; confirm node parses with identical JCS (RFC 8785). Ship cross-language test vectors. |
| ML-KEM recovery path audit | P1 | envelope.js:aeadEncrypt comments call Web Crypto a "placeholder"; confirm AES-GCM is production and add @noble/ciphers fallback for non-browser. |

### 2.3 dApp permission prompts

| Item | Priority | Detail |
| --- | --- | --- |
| "Connect wallet" approval screen | P0 | Missing. Must list origin, requested chain ID, requested accounts, permissions requested. |
| Per-method prompts (signTransaction, signMessage, addNetwork) | P0 | Missing. |
| Session tokens | P1 | Short-lived per-origin tokens so dApp doesn't re-prompt on every call. |
| "Watch asset" UI | P2 | To add native tokens and contract tokens to the wallet balance screen. |

### 2.4 Cross-chain (SXCP) and same-chain external transfer (SCETP)

| Item | Priority | Detail |
| --- | --- | --- |
| SXCP signing flow | P1 | wallet-core/src/transactions/scheduler.js has a scheduler but no SXCP envelope builder. |
| SCETP routing UI | P2 | External transfer helper. |

## 3. Address engine (synergy-address-engine)

| Item | Priority | Detail |
| --- | --- | --- |
| WASM/JS binding for browser dApps | P0 | Rust lib is solid; dApp frontends need a published @synergy-network/address npm package exporting deriveAddress , validate , checksum , prefixOf . Today a dApp must re-implement Bech32m+SHA3-256 in JS. |
| Published TypeScript types for all 37 AddressType variants | P0 | Expose the enum + narrowing helpers. |
| Uniform error codes ( BAD_CHECKSUM , UNKNOWN_PREFIX , WRONG_LENGTH , MIXED_CASE ) | P1 | Currently Rust-side only. |

## 4. Smart-contract layer (genesis-contracts/genesis/*.sol)

| Item | Priority | Detail |
| --- | --- | --- |
| Canonical, versioned ABI bundle npm package | P0 | ABIs live in out/Identity.sol/Identity.json etc. Publish @synergy-network/contracts exporting all 8 ABIs + typed contract addresses per chain. |
| Deployed-contract address registry JSON | P0 | Identity , Staking , Treasury , Governance , ValidatorRegistry , RewardDistributor , SynergyOracle , Slashing — one JSON per env keyed by chain ID. |
| Event-signature → semantic-name map | P1 | For wallet's simulate-tx decoder. |
| Foundry script examples for deploying user contracts against Testnet-Beta | P1 | foundry.toml profile + .env.example targeting https://testbeta-core-rpc.synergy-network.io . |

## 5. Explorer API (explorer-app/backend/src/index.ts)

| Item | Priority | Detail |
| --- | --- | --- |
| Public, rate-limited read API advertised in docs | P0 | Fastify API exists at /v1/* but is not publicly referenced in docs/api-reference.md . dApps need a stable REST read-layer. |
| Swagger/OpenAPI link on the website | P0 | Already served at /docs — publish under https://testbeta-explorer.synergy-network.io/docs . |
| Contract-verification endpoint + UI | P1 | Sourcify-style POST of source + compiler metadata. |
| Token-list endpoint ( /v1/tokens ) | P1 | Needed for wallet's "watch asset" and dApp token selectors. |
| WebSocket fan-out for blocks/txs | P2 | Today polling only. |

## 6. SDK / developer tooling

| Item | Priority | Detail |
| --- | --- | --- |
| @synergy-network/sdk (TS) — official client | P0 | Wrap JSON-RPC, envelope builder, PQC signer selection, address helpers, ABI coder. Today every dApp hand-rolls fetch() . |
| @synergy-network/wagmi-connector | P1 | Drop-in connector so existing EVM-ecosystem frontends can detect Synergy. Will require the provider injection in §2.1. |
| @synergy-network/viem-transport | P1 | Custom transport for viem that speaks synergy_* under a translated eth_* -style API surface. |
| RainbowKit / Web3Modal wallet entry | P2 | Registered wallet metadata, icon, rdns. |
| Foundry/Hardhat plugins | P1 | forge-synergy and hardhat-synergy for deploy + verify against Synergy RPC. |
| CLI ( synergy-cli ) | P2 | synergy-cli deploy , synergy-cli call , synergy-cli resolve-synid , synergy-cli balance . |
| Test-net faucet with captcha + rate limit | P0 | No public faucet is linked from operational-manifest.json . Needed or no external dev can onboard. |
| Contract ABI typegen (TypeChain or abitype) | P1 | Publish pre-generated types alongside the ABI package. |

## 7. Infrastructure / public endpoints

| Item | Priority | Detail |
| --- | --- | --- |
| Public HTTPS RPC endpoint with TLS + IP rate limits | P0 | testbeta-core-rpc.synergy-network.io is named in operational-manifest.json ; confirm it (a) terminates TLS, (b) maps to exposure profile "Public read + authenticated client only", (c) blocks Operator methods. |
| Public WSS endpoint | P0 | Same story for testbeta-core-ws.synergy-network.io once §1.3 WS server is implemented. |
| Multi-region RPC load-balancing | P1 | Geo-DNS + anycast. |
| synergy-network.io/chains.json (ChainList-compatible) | P1 | For wagmi/viem/auto-discovery. |
| DNS-over-HTTPS trust-pinning for the wallet | P2 | Security v1.3 §"Connection hardening". |
| Public status page | P1 | status.synergy-network.io with per-region latencies. |

## 8. Documentation

| Item | Priority | Detail |
| --- | --- | --- |
| docs/api-reference.md port number | P0 | Lists http://localhost:8545 ; actual is 5640 . Correct port across the file. |
| API reference — add simulation, envelope, authorization, approvals, subscriptions sections | P0 | Currently covers only ~40 methods and does not mention the envelope schema. |
| dApp connection guide (this doc's companion manual) | P0 | Shipped alongside this checklist as Synergy_dApp_Connection_Manual.docx . |
| Address-format cheatsheet with every prefix + example | P1 | Today only types.rs has the list. |
| Error-code lookup table | P0 | One page with each -32xxx code, trigger, and dApp-side remedy. |
| SynID registration walkthrough | P1 | Beginner end-to-end flow using Identity.sol . |
| Post-quantum signer selection guide | P1 | Which algo for which use case; performance numbers; migration story. |

## 9. Provider parity note — "EVM compatibility lane" claim

Several third-party write-ups describe Synergy as having an EVM compatibility lane exposing eth_* methods on a separate endpoint (testnet-evm-rpc.synergy-network.io). Status in code today: this lane does not exist. There is no eth_* handler, no secondary RPC router, no EVM execution engine in the node, no EVM chain ID variant, and no DNS record for testnet-evm-rpc.* in testbeta-dns-final.csv.

If EVM compat is a goal, that is a separate program of work (EVM interpreter or precompile bridge, separate chain ID, eth_* handler shim, MetaMask network registration). Flag it P1 if targeting v1.0 mainnet; otherwise treat all dApp guidance as Synergy-native only.

## 10. Summary by priority

P0 (14 items must ship before dApps can connect at all)

- synergy_simulateTransaction RPC.

- WS server + synergy_subscribe/unsubscribe.

- synergy_resolveSynID.

- synergy_revokeAllApprovals + synergy_getApprovals.

- synergy_getAccountAuthNonce.

- Envelope field-name parity (from/to/value/gasLimit/maxFee/chainId).

- synergy_getChainId returns hex.

- JSON-RPC error codes + structured data field.

- CORS + exposure-profile gating.

- window.synergy provider + EIP-6963 announcement in extension.

- Connect / sign / send / switch-network prompts in extension.

- Recipient-tamper detection + type-0x04 block in extension.

- @synergy-network/address, @synergy-network/contracts, @synergy-network/sdk npm packages.

- Public TLS RPC + faucet + corrected api-reference.md.

P1 (12 items) — scoped approvals UI, filter methods, fee oracle, AIVM methods, address book RPC, wagmi/viem/Foundry/Hardhat packages, explorer verify + token-list endpoints, public WSS, chains.json, status page, error-code doc, origin allow-lists.

P2 (8 items) — operator RPCs (dev-only), watch-asset UI, WS explorer fan-out, CLI, Rainbow/Web3Modal entries, SCETP UI, DNS-over-HTTPS pinning, typegen.

End of checklist.