SYNERGY NETWORK

Execution Roadmap

A full-stack, security-first execution plan for the Synergy Network protocol — from developer foundations through full mainnet launch. This roadmap reflects a rigorous, milestone-driven approach prioritizing cryptographic integrity, adversarial resilience, and ecosystem readiness.

⚙️  PHASE 0 — ARCHITECTURE FOUNDATION

October – November 2025  |  Core Protocol Specification

| Date | Milestone | Description |
| --- | --- | --- |
| October 2025 | Protocol Spec Finalization | Finalize core architecture, threat model, interoperability boundaries, and protocol specification. |
| November 2025 | Validator Tooling and Test Harness | Release validator simulation tooling, telemetry dashboards, and safety testing frameworks. |

⚙️  PHASE 1 — DEVNET DEPLOYMENT

November – December 2025  |  Internal Network Activation

| Date | Milestone | Description |
| --- | --- | --- |
| November 2025 | Aegis and PoSy Activation | Enable post-quantum cryptographic signing and Proof-of-Synergy consensus flows under live network conditions. |
| December 2025 | Devnet Launch | Activate the internal Devnet with networking stack, UMA addressing system, and development tooling. |

🧪  PHASE 2 — DEVELOPER FOUNDATIONS

February 2026  |  Extended Window

| Date | Milestone | Description |
| --- | --- | --- |
| February 2026 | Synergy Token Presale | Launch presale onboarding with KYC routing, purchase infrastructure, and NFT claim vouchers. |
| February 2026 | SynQ Language and VM | Release expanded SynQ smart contract tooling and execution environment. |

March – April 2026 (Expanded Window)

| Date | Milestone | Description |
| --- | --- | --- |
| March 2026 | Protocol Security Model Activation | Implement scoped approvals, intent binding, and signature constraints — eliminating approval exploits and phishing vectors. |
| March – April 2026 | Transaction Simulation & Manifest System | Implement simulate() opcode, human-readable manifests, and transaction verification safeguards. |
| March – April 2026 | SXCP Activation | Begin interoperability path testing and cross-chain verification workflows. |
| April 2026 | Testnet-Beta Node Operator Signups | Open controlled validator onboarding. |

🧪  PHASE 3 — TESTNET-BETA

April – July 2026  |  Extended by Design

| Date | Milestone | Description |
| --- | --- | --- |
| April 2026 | Testnet-Beta Launch | Controlled validator network for internal and early operator validation. |
| May 2026 | DAG Validator Cluster Architecture | Deploy hybrid DAG execution within validator clusters. |
| May – June 2026 | Encrypted Mempool Implementation | Introduce threshold encryption to eliminate MEV and ordering manipulation. |
| June 2026 | Developer SDKs and Tooling | Release CLI tools, SDKs, and integration documentation. |
| June – July 2026 | Tiered Transfer Protection System | Implement delayed transfers, cancel windows, watchdog accounts, and panic mode. |
| July 2026 | Security Assurance Program | Begin bug bounty preparation and initial external review coordination. |
| July – August 2026 | Adversarial Attack Simulation Framework | Run structured attack scenarios: phishing, replay, sweeper bots, and validator compromise. |

🌐  PHASE 4 — PUBLIC TESTNET

August – November 2026  |  Shifted for Stability

| Date | Milestone | Description |
| --- | --- | --- |
| August 2026 | Public Testnet Launch | Open network to developers and validators following stable internal validation. |
| August – September 2026 | Staking & Validator Incentives | Introduce Synergy Score system and validator performance incentives. |
| September 2026 | Synergy Wallet — Security Architecture Release | Release wallet with social recovery, factor-bound authority, and attack mitigations. |
| September 2026 | SynID Identity System | Deploy anti-poisoning naming system and spoof protection. |
| October 2026 | Formal Verification Requirements | Introduce verification standards for high-value contracts. |
| October – November 2026 | Ecosystem Expansion | Begin onboarding Atlas, Keystone, and Relay infrastructure. |

🛡️  PHASE 5 — NETWORK HARDENING

November 2026 – January 2027  |  Credibility Phase

| Date | Milestone | Description |
| --- | --- | --- |
| November 2026 | Mainnet-Beta Launch | Deploy production-like network with hardened infrastructure. |
| November – December 2026 | Aegis External Cryptographic Review | Third-party validation of PQC implementations and integration. |
| December 2026 – January 2027 | Protocol Exploit Elimination Validation | Validate elimination of reentrancy, approval exploits, MEV, and phishing vectors. |
| January 2027 | Full Bug Bounty Program | Launch public bounty for adversarial testing at scale. |

🚀  PHASE 6 — FINALIZATION & MAINNET

February – April 2027  |  Full Launch

| Date | Milestone | Description |
| --- | --- | --- |
| February 2027 | Mainnet Release Candidate | Final testing, validator coordination, and stability validation. |
| March 2027 | Final Security Audit & Network Freeze | Complete final audits, freeze protocol parameters, and finalize launch state. |
| April 2027 | Full Mainnet Launch | Launch production network with full stack: Aegis PQC, PoSy consensus, SynQ VM, DAG execution, and wallet security architecture. |

🌐  ECOSYSTEM PLATFORM TIMELINE

Platform availability windows aligned with network maturity stages.

| Platform | Status | Release Window | Notes |
| --- | --- | --- | --- |
| Portal | Live | Live | No change |
| Atlas | Early Access | Aug – Dec 2026 | Aligned with public testnet |
| Wallet | In Development | September 2026 | Shifted later for quality |
| Keystone | Planned | Oct – Nov 2026 | Governance after stability |
| Relay | Planned | Dec 2026 – Feb 2027 | After network maturity |
| Spark | Planned | March – April 2027 | Near mainnet |

Synergy Network  —  synergy.network