Synergy Testnet-Beta Remaining Steps Template Index

Ceremony Steps 9 Through 31

Use

This packet maps each remaining ceremony step to the artifacts founders will either generate automatically or complete manually during launch.

| Step | Ceremony activity | Primary outputs | Template artifacts | Template files |
| --- | --- | --- | --- | --- |
| 9-17 | Generate funded wallets and system addresses | Generated exports | Funded wallet and contract export log | funded-wallet-and-contract-export-log-template.docx |
| 18-20 | Compile, validate, and inspect genesis | genesis.json, validation output, inspection output | Genesis build, validation, and inspection record | genesis-build-validation-inspection-record-template.docx |
| 21 | Independent genesis hash verification | Manual signoff records | Independent hash acknowledgement; machine comparison record | independent-hash-verification-acknowledgement-template.docx; independent-machine-comparison-record-template.docx |
| 22 | Operational manifest publication | Operational manifest set | Operational network manifest; endpoint matrix; bootstrap contract | operational-network-manifest-template.docx; published-endpoint-matrix-template.docx; bootstrap-contract-template.docx |
| 23 | Bootnodes and seeds live | Live services plus evidence | Bootstrap provisioning and validation record | bootstrap-service-provisioning-and-validation-template.docx |
| 24 | Genesis validators live | Live validators plus readiness evidence | Validator provisioning and readiness record | genesis-validator-provisioning-and-readiness-template.docx |
| 25 | Public RPC, WS, and API live | Live public surfaces | Public surface verification record | public-surface-verification-record-template.docx |
| 26 | Atlas, indexer, and explorer live | Live Atlas and explorer plus evidence | Atlas and explorer deployment readiness record | atlas-and-explorer-deployment-readiness-template.docx |
| 27 | Control panel integration | Imported node records, workspaces, installers, monitoring | Control-panel import record; workspace and installer manifest | control-panel-import-and-node-records-template.docx; operator-workspace-and-installer-bundle-manifest-template.docx |
| 28 | Wallet packaging and import | Wallet-core packages plus verification | Wallet import package and verification record | wallet-import-package-and-verification-template.docx |
| 29 | SXCP runtime live | Runtime plus health and status surfaces | SXCP runtime status and verification record | sxcp-runtime-status-and-verification-template.docx |
| 30 | Launch-day startup execution | Evidence pack plus ordered startup signoff | Launch-day evidence pack; ordered startup acknowledgement | launch-day-evidence-pack-template.docx; ordered-startup-acknowledgement-template.docx |
| 31 | Final decision gate | Go or no-go record plus acceptance signoff | Final go or no-go record; acceptance checklist signoff | final-go-no-go-record-template.docx; launch-acceptance-checklist-signoff-template.docx |